**Work Package Solution**

**Planning**

|  |  |
| --- | --- |
| **WBS** | 1.1.1. |
| **Work Package** | PROJECT PREPARATION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | Commencing the project planning. |
| **Completion State** | The course professor started giving instructions regarding the planning, from the deliverables until the project team creation. |
| **Assumptions** | The course professor started giving instructions regarding the project that each team will be doing. |
| **Risks** | The course professor did not give instructions regarding the project. |
| **Risk Mitigation** | Send a message regarding the planning of the project. |
| **Budget** | ₱1,725.60 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2029/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.1.1 |
| **Work Package** | CREATION OF PROJECT TEAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | Everyone was finding and starting to form teams. |
| **Completion State** | Everyone started to get to know each other and assigned the project roles. |
| **Assumptions** | Everyone will be assigned to their project roles. |
| **Risks** | Some people are not members of a project team. |
| **Risk Mitigation** | Send a private message to the course professor. |
| **Budget** | ₱153.60 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2125/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.1.2 |
| **Work Package** | CHOOSE PROJECT/CLIENT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team decided to choose Villamin Wood and Iron Works as their client. |
| **Completion State** | The owner organization accepted the project. |
| **Assumptions** | The owner organization decided to accept to be the client. |
| **Risks** | The owner organization is not committed to the time. |
| **Risk Mitigation** | Follow up the owner organization for the acceptance of the project. |
| **Budget** | ₱307.20 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2030/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.1.3 |
| **Work Package** | CHOOSE ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team looked for advisers and consultants that are in line with our course for future meetings and consultations. |
| **Completion State** | The professor accepted the project. The group members started to consult for the project. |
| **Assumptions** | The professor accepted the project. Team members set up meeting links every week. |
| **Risks** | The professor is unavailable at a certain time allotted. |
| **Risk Mitigation** | Follow up the professor for the acceptance. |
| **Budget** | ₱460.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2031/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.1.4 |
| **Work Package** | 1ST MEETING WITH ADVISER |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team presented the first three chapters of the project paper to the panelists. |
| **Completion State** | The team presented the project and completed the pre-defense. |
| **Assumptions** | The team accomplished half of the project and was successfully presented. |
| **Risks** | The team failed to present and finish half of the project paper. |
| **Risk Mitigation** | Follow up the team members who did not attend the presentation and did not contributed to the project paper. |
| **Budget** | ₱544.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2126/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.1.5 |
| **Work Package** | 1ST MEETING WITH CLIENT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team will be introduced to the client that will also be interviewed to gather information about the company. |
| **Completion State** | The team is able to gather important and useful information for the project to start. |
| **Assumptions** | The team will gain information that will help the company. |
| **Risks** | The client will be unavailable for the interview schedule. |
| **Risk Mitigation** | The team will send an update and confirmation about the scheduled meeting to prevent last minute changes.. |
| **Budget** | ₱260.00 |
| **.00Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2032/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.2 |
| **Work Package** | PROJECT PROPOSAL |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱13,718.40 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2154/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.2.1 |
| **Work Package** | 2ND MEETING WITH ADVISER |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting with the adviser for checking the proposed project. |
| **Completion State** | The adviser will be able to check and proofread the proposed project. |
| **Assumptions** | The adviser will be able to provide comments and feedbacks for the improvement of the project proposal |
| **Risks** | The adviser will be unavailable for checking the proposed project |
| **Risk Mitigation** | The team will send the scheduled calendar invite to the adviser for the meeting. |
| **Budget** | ₱544.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2155/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.2.2 |
| **Work Package** | PROJECT PROPOSAL EVALUATION (Sprint 1) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team’s project proposal is evaluated. |
| **Completion State** | The proposed project is evaluated |
| **Assumptions** | The team’s project proposal will be accepted as the evaluation is completed. |
| **Risks** | The proposed project will have an incomplete information |
| **Risk Mitigation** | The team will double-check the project proposal and present it completely |
| **Budget** | ₱307.20 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2156/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.2.3 |
| **Work Package** | PROJECT PROPOSAL PROGRESSION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The project proposal will be continued to be worked on by the team for improvements. |
| **Completion State** | The project proposal will have additional information for the improvement. |
| **Assumptions** | The team’s project proposal will show improvements. |
| **Risks** | The team will not continue to work on the project proposal |
| **Risk Mitigation** | The project manager will ensure that the team will continue to work for the improvement on the project proposal |
| **Budget** | ₱12,288.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2157/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.2.4 |
| **Work Package** | FINAL PROJECT PROPOSAL EVALUATION (SPRINT 2) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The improved project proposal is evaluated. |
| **Completion State** | The improved proposed project is evaluated |
| **Assumptions** | The team’s improved project proposal will be accepted as the evaluation is completed. |
| **Risks** | The proposed project will have an incomplete information |
| **Risk Mitigation** | The team will double-check the project proposal and present it completely |
| **Budget** | ₱307.20 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2158/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.2.5 |
| **Work Package** | SUBMISSION OF REVISED FINAL PROJECT PROPOSAL |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The final revision of the project proposal is submitted. |
| **Completion State** | The final revised project proposal is submitted successfully. |
| **Assumptions** | The team will be able to submit the final project proposal. |
| **Risks** | The proposed project will have incomplete information and the wrong file will be submitted. |
| **Risk Mitigation** | The team will double-check the project proposal and the file before submitting. |
| **Budget** | ₱272.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2159/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.3 |
| **Work Package** | CREATION OF PROJECT MANAGEMENT PLANS |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱26,696.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2160/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.1 |
| **Work Package** | PROJECT CHARTER |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.2 |
| **Work Package** | BUSINESS CASE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.3 |
| **Work Package** | STAKEHOLDER MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.4 |
| **Work Package** | SCOPE MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱1,288.80 |
| **Reference Docs** | https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work\_packages/2033/activity?query\_id=308 |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.5 |
| **Work Package** | COST MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.6 |
| **Work Package** | SCHEDULE MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.7 |
| **Work Package** | WORK BREAKDOWN STRUCTURE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.8 |
| **Work Package** | WORK BREAKDOWN PACKAGES BASED ON WBS |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.9 |
| **Work Package** | 3RD MEETING WITH ADVISER |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.10 |
| **Work Package** | HUMAN RESOURCES MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.11 |
| **Work Package** | QUALITY MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.12 |
| **Work Package** | RISK MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.13 |
| **Work Package** | COMMUNICATIONS MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.14 |
| **Work Package** | PROCUREMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.15 |
| **Work Package** | CHANGE MANAGEMENT PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.16 |
| **Work Package** | IMPLEMENTATION PLAN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.17 |
| **Work Package** | PROJECT MANAGEMENT PLAN EVALUATION (SPRINT 3) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.18 |
| **Work Package** | PROJECT MANAGEMENT PLAN REVISION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.1.3.19 |
| **Work Package** | FINAL PROJECT MANAGEMENT PLAN (SPRINT 4) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team created a project proposal that will summarize the company’s needs and problems. |
| **Completion State** | The project proposal is accepted. |
| **Assumptions** | The team will be able to start working on the other parts of the project. |
| **Risks** | The proposed project will be rejected. |
| **Risk Mitigation** | The team will ensure that the proposed project will help the company. |
| **Budget** | ₱ |
| **Reference Docs** |  |

**Analysis and Design**

|  |  |
| --- | --- |
| **WBS** | 1.2.1 |
| **Work Package** | CREATION OF INITIAL PROTOTYPE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | Finding professors that are in line with our course for future meetings and consultations. |
| **Completion State** | The professor accepted the project. The group members started to consult for the project. |
| **Assumptions** | The professor accepted the project. Team members set up meeting links every week. |
| **Risks** | The professor is unavailable at a certain time allotted. |
| **Risk Mitigation** | Follow up the professor for the acceptance. |
| **Budget** | ₱ |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.2.1.1 |
| **Work Package** | CHOOSE ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | Finding professors that are in line with our course for future meetings and consultations. |
| **Completion State** | The professor accepted the project. The group members started to consult for the project. |
| **Assumptions** | The professor accepted the project. Team members set up meeting links every week. |
| **Risks** | The professor is unavailable at a certain time allotted. |
| **Risk Mitigation** | Follow up the professor for the acceptance. |
| **Budget** | ₱1,228.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2165/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.1.2 |
| **Work Package** | CREATION OF WIREFRAME |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team will create a wireframe to serve as a guide to refine the content and structure of the system. |
| **Completion State** | The team attended the meeting, clarified their questions, and took notes on what to improve the wireframe. |
| **Assumptions** | The team attended the meeting and successfully took notes about improving the wireframe. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, and failed to take notes on what to improve on the wireframe. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting, not clarified their questions, and not took notes what to improve on the wireframe. |
| **Budget** | ₱2,176.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2166/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.1.3 |
| **Work Package** | CREATION OF INITIAL UI/UX DESIGN |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team will create the initial UI/UX design to show the defined interfaces. |
| **Completion State** | The team created the initial UI/UX design to have a seamless user experience and interface design. |
| **Assumptions** | The team successfully created UI/UX design that enhances the usability and accessibility of the system. |
| **Risks** | The team fails to create UI/UX design that strikes the wrong balance between the aesthetics and functionality. |
| **Risk Mitigation** | The team will improve the UI/UX design to meet the needs of the user. |
| **Budget** | ₱1,192.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2167/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.1.4 |
| **Work Package** | INITIAL PROTOTYPE EVALUATION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team creates a prototype that validates the design of the actual system. |
| **Completion State** | The team presented the initial prototype. They will evaluate the prototype to improve the accuracy of the concept and process. |
| **Assumptions** | The team accomplished the great initial prototype that validates the design and reduces user friction. |
| **Risks** | The team failed to create a prototype quickly as a result, the feedback and production might fail as well. |
| **Risk Mitigation** | The team will accept feedback and improve the prototype. |
| **Budget** | ₱2,284.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2168/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.1.5 |
| **Work Package** | INITIAL PROTOTYPE PROGRESSION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team will continue to improve the prototype. |
| **Completion State** | The team will accept and assess feedback to have aims to achieve a visual, and functional imitation of the final system. |
| **Assumptions** | The team will successfully create the prototype considering the assessment of feedback. |
| **Risks** | The team failed to assess feedback as a result of delay in the progression of prototype and actual system. |
| **Risk Mitigation** | The team will assess feedback for growth and development of the final prototype. |
| **Budget** | ₱2,176.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2169/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.1.6 |
| **Work Package** | FINAL EVALUATION OF INITIAL PROTOTYPE (SPRINT 5) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱544.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2170/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2 |
| **Work Package** | CREATION OF PROJECT DIAGRAMS |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱28,350.40 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2238/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.1 |
| **Work Package** | EVENT TABLE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,228.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2240/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.2 |
| **Work Package** | 4TH MEETING WITH ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱272.00 |
| **Reference Docs** | https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work\_packages/2243/activity?query\_id=308 |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.3 |
| **Work Package** | USE CASE DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,284.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2244/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.4 |
| **Work Package** | CONTEXT FLOW DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,228.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2245/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.5 |
| **Work Package** | USE CASE FULL DESCRIPTION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,176.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2246/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.6 |
| **Work Package** | DATA FLOW DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,228.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2247/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.7 |
| **Work Package** | ENTITY-RELATIONSHIP DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,648.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2248/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.8 |
| **Work Package** | ACTIVITY DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,284.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2249/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.9 |
| **Work Package** | OBJECT DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,648.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2250/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.10 |
| **Work Package** | CLASS DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,228.80 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2251/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.11 |
| **Work Package** | SEQUENCE DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,648.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2252/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.12 |
| **Work Package** | STATE MACHINE DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,080.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2253/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.13 |
| **Work Package** | PACKAGE DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,188.80 |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.14 |
| **Work Package** | COMPONENT DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,284.80 |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.15 |
| **Work Package** | DEPLOYMENT DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,648.00 |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.16 |
| **Work Package** | 5TH MEETING WITH ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱272.00 |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.17 |
| **Work Package** | PROJECT DIAGRAM REVISION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱1,648.00 |
| **Reference Docs** |  |

|  |  |
| --- | --- |
| **WBS** | 1.2.2.18 |
| **Work Package** | SUBMISSION OF FINAL PROJECT DIAGRAM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team meeting with the project’s adviser for consultation and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, presented the prototype, and took notes on what to improve the project paper and prototype as well. |
| **Assumptions** | The team attended the meeting, successfully took notes about improving the project paper and prototype and presented it. |
| **Risks** | The team did not attend the meeting, did not clarify their questions, failed to present the prototype and failed to take notes on what to improve on the prototype. |
| **Risk Mitigation** | Follow up the team members who did not attend the meeting and contact who oversees the prototype. |
| **Budget** | ₱2,176.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2259/activity?query_id=308> |

**Development, Testing, and Deployment**

|  |  |
| --- | --- |
| **WBS** | 1.3.1 |
| **Work Package** | CHOOSE ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | Finding professors that are in line with our course for future meetings and consultations. |
| **Completion State** | The professor accepted the project. The group members started to consult for the project. |
| **Assumptions** | The professor accepted the project. Team members set up meeting links every week. |
| **Risks** | The professor is unavailable at a certain time allotted. |
| **Risk Mitigation** | Follow up the professor for the acceptance. |
| **Budget** | ₱285.60 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/254/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.2 |
| **Work Package** | MEETING WITH ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱253.60 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/288/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3 |
| **Work Package** | PROJECT STATUS MEETING 2 |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱22,454.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/290/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.1 |
| **Work Package** | DATABASE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱1,030.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/292/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.1 |
| **Work Package** | DATABASE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱1,030.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/292/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.2 |
| **Work Package** | DATABASE INITIAL EVALUATION (SPRINT 6) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱412.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/295/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.3 |
| **Work Package** | HOME PAGE FEATURE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱9,270.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/299/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.3.1 |
| **Work Package** | ABOUT VILLAMIN PAGE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱1,030.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/300/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.3.2 |
| **Work Package** | FAQS PAGE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱618.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/301/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.3.3 |
| **Work Package** | PRODUCT PAGE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱3,090.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/1848/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.3.4 |
| **Work Package** | ADMIN DASHNOARD |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱10,300.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2261/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.4.1 |
| **Work Package** | DASHNOARD |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱4,120.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2262/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.4.2 |
| **Work Package** | REPORT FEATURE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱6,180.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2263/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.5 |
| **Work Package** | LOG IN/SIGN UP FEATURE |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱1,030.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2265/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.3.6 |
| **Work Package** | FINAL SYSTEM EVALUATION (SPRINT 7) |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱412.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2267/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.4 |
| **Work Package** | TESTING OF SYSTEM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱3,388.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2268/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.4.1 |
| **Work Package** | UNIT TESTING |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱1,428.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2269/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.4.2 |
| **Work Package** | 6TH MEETING WITH ADVISER/CONSULTANT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱272.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2270/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.4.3 |
| **Work Package** | PERFORMANCE TESTING |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱1,428.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2271/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.4.4 |
| **Work Package** | USE CASE MEETING WITH CLIENT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱260.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2273/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.5 |
| **Work Package** | DEPLOYMENT OF SYSTEM |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱19,105.82 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2274/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.5.1 |
| **Work Package** | HOSTING |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱2,060.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2275/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.5.1.1 |
| **Work Package** | SETTING UP HOSTING |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱2,060.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2276/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.3.5.2 |
| **Work Package** | SYSTEM TRAINING WITH CLIENT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱2,060.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2277/activity?query_id=308> |

**Closeout**

|  |  |
| --- | --- |
| **WBS** | 1.4 |
| **Work Package** | PROJECT CLOSEOUT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The team set a meeting for help, track each team member’s progress, presented the initial system, and other clarifications. |
| **Completion State** | The team attended the meeting, clarified their questions, discussed about the system, and improved something on the project paper. |
| **Assumptions** | The team set a meeting for tracking each progress, clarifications, and discussions. |
| **Risks** | The team failed to set a meeting due to valid reasons and personal commitments. |
| **Risk Mitigation** | Announce the meeting beforehand to make time. |
| **Budget** | ₱839.20 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/1588/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.4.1 |
| **Work Package** | PROJECT TURNOVER |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The system is finished and ready for the turnover to the client. |
| **Completion State** | The system is ready for turnover to the client. |
| **Assumptions** | The system is ready for turnover to the client. |
| **Risks** | The system is incomplete and not ready for turnover. |
| **Risk Mitigation** | Contact the team member overseeing the system. |
| **Budget** | ₱272.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/1589/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.4.2 |
| **Work Package** | PROJECT DOCUMENTATION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The management plans are complete and approved. |
| **Completion State** | The management plans are ready for distribution to the client. |
| **Assumptions** | The management plans are ready for distribution to the client. |
| **Risks** | The management plans are incomplete and not ready for distribution. |
| **Risk Mitigation** | Contact the team member overseeing the management plans. |
| **Budget** | ₱153.60 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/1590/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.5.3 |
| **Work Package** | PROJECT DEMONSTRATION |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The system is finished and ready for demonstration. |
| **Completion State** | The system is ready for demonstration  to the client. |
| **Assumptions** | The system is ready for demonstration to the client. |
| **Risks** | The system is incomplete and not ready for demonstration. |
| **Risk Mitigation** | Contact the team member overseeing the system. |
| **Budget** | ₱260.00 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/1591/activity?query_id=308> |

|  |  |
| --- | --- |
| **WBS** | 1.4.4 |
| **Work Package** | FINAL MEETING WITH CLIENT |
| **Package Owner** | Leigh Curtis Camara |
| **Owner Organization** | VILLAMIN WOOD AND IRON WORKS |
| **Participants** | TEAM MLNSD |
| **Description** | The system is finished and ready for demonstration. |
| **Completion State** | The system is ready for demonstration  to the client. |
| **Assumptions** | The system is ready for demonstration to the client. |
| **Risks** | The system is incomplete and not ready for demonstration. |
| **Risk Mitigation** | Contact the team member overseeing the system. |
| **Budget** | ₱153.60 |
| **Reference Docs** | <https://openproject.apc.edu.ph/projects/apc-2022-2023-t3-projman-mi201-mi203-g03-team-mlnsd/work_packages/2272/activity?query_id=308> |